# Project Scope Document

Project: Clean & Protect Co. – Mobile application development scope (PHASE – 1)

TABLE OF CONTENTS

1. Introduction & Context	2

2. Project Objective	2

3. Scope Overview	2

3.1 In-Scope (Phase 1)	2

Mobile Application (Technician, Team Lead, Client roles)	2

Contracts / Work Orders (Phase-1 Foundation)	3

Admin Console (v1) — Controlled Access (Operations Admin / Senior Admin)	3

Core Mobile Modules	3

3.2 Out of Scope (Deferred to Future Phases)	3

4. Functional Overview	4

4.1. User Authentication & Role Access	4

4.2. Task & Schedule Management	4

4.3. Inspection & Quality Scoring	4

4.4. Corrective Action & SLA Workflow	5

4.5. Client Feedback & Rating	5

4.6. Notifications & Audit Logs	5

4.7. Contracts / Work Orders	6

5. User Roles and Responsibilities	6

6. User Stories & Acceptance Criteria	7

6.1 Technician	7

6.2 Team Lead	7

6.3 Client	7

7. UI/UX Design Expectations	8

8. Data Flow Overview	8

9. Dependencies	8

Client-Side	8

Technical	9

10. Deliverables	9

11. Risks & Mitigation	9

12. KPIs	9

13. Phase Roadmap Summary	9

14. Approval	10

-------------------------------------------------------------------------------------------------------------------------------

## 1. Introduction & Context

Clean & Protect Co. aims to digitally transform its janitorial operations by introducing a centralized mobile-first platform to replace paper-based tracking, manual inspections, and reactive issue management.

Phase 1 focuses exclusively on mobile application development, forming the operational backbone for subsequent web and analytical modules. The application will empower Technicians, Team Leads, and Clients with real-time visibility, accountability, and proactive communication

## 2. Project Objective

To deliver a mobile application (Android & iOS) that:

- Enables field technicians to record daily cleaning activities and upload proof.

- Allows team leads to assign, inspect, and verify service quality.

- Provides clients with visibility into service progress, feedback submission, and SLA-driven ticket closure.

- Creates a unified digital ecosystem for real-time accountability and transparent service reporting.

## 3. Scope Overview

### 3.1 In-Scope (Phase 1)

The Phase-1 delivery focuses on a mobile-first operational platform for field execution, inspections, SLA workflows, and client feedback, supported by a lightweight Admin Console for core configuration.

#### Mobile Application (Technician, Team Lead, Client roles)

- Role-based dashboards for task execution, inspections, and service visibility.

- Technician site check-in via QR code, site access code, or GPS geo-verification.

- Optional geo-targeting on specific tasks: tasks can only be viewed/started/completed when the technician is physically at the location.

- Team Lead capability for bulk task assignment and reassignment.

- Client ability to submit structured feedback, including numeric + descriptive ratings and media attachments.

- Sub-ticket workflow for repeat issues instead of reopening closed tickets.

#### Contracts / Work Orders (Phase-1 Foundation)

- Operations Admin creates Contracts/Work Orders defining:

  - Client & site(s)

  - Service category & frequency

  - Assigned inspection template

  - Geo-targeting requirement

  - SLA rule (Standard 5-day / Critical 24-hour)

- All tasks, inspections, and SLA workflows are tied to these contracts to ensure data traceability.

#### Admin Console (v1) — Controlled Access (Operations Admin / Senior Admin)

- Configure geo-targeting, SLA thresholds, and site check-in methods (QR / Code / GPS).

- Create and manage Contracts/Work Orders.

- Manage site geofences, coordinates, and site-level settings.

- Form Builder & Template Publisher for digital inspection and feedback templates (derived from client’s Site Visit, Monthly Check-In, and Branch forms).

- Publish templates instantly to the mobile app without requiring app updates.

- Access audit logs for configuration changes.

#### Core Mobile Modules

- Task & Schedule Management: Contract-based task generation, daily/weekly scheduling, bulk assignment, self-assignment after check-in.

- Inspection & Quality Scoring: Template-driven inspections, photo proof, 1–5 scoring scale.

  - SLA automation:

    - Score ≤ 2 → 24-hour SLA

    - Score = 3 → 5-day SLA

- SLA Ticketing: Auto-created tickets, countdown timers, alerts at 50% and 100%.

- Client Feedback: Hybrid rating scale (numeric + descriptive), sub-ticketing for repeat issues.

- Notifications: Real-time updates for assignments, reassignments, SLA events.

- Audit Logs: Comprehensive action logging for compliance

### 3.2 Out of Scope (Deferred to Future Phases)

| Item / Feature | Description | Planned Phase |
| --- | --- | --- |
| Operations Web Portal | Full supervisor/admin dashboards, SLA configuration, KPI overview. | Phase 2 |
| Client Relations Dashboard | Multi-site visibility, communications tracking, and follow-ups. | Phase 3 |
| KPI & Analytics Layer | Reports, dashboards, and audit exports for management. | Phase 4 |
| SaaS Enablement | Multi-tenant model for white labelling to other janitorial firms. | Phase 4 |
| Payment Gateway & Subscription Management | For future SaaS revenue model. | Phase 4 |

## 4. Functional Overview

### 4.1. User Authentication & Role Access

- Secure login using Firebase Authentication.

- Role-based access ensuring that each user only sees the functions relevant to their role (Technician, Team Lead, Client).

- Admin-level configuration is accessible only through the Admin Console by Operations Admin / Senior Admin.

### 4.2. Task & Schedule Management

- Tasks are generated under an active Contract / Work Order, created by Operations Admin.

- Team Leads can assign or bulk-assign tasks using a Quick Assign interface.

- Tasks display daily/weekly schedules with filters for “To-Do,” “In Progress,” and “Completed.”

- Technicians must perform mandatory site check-in before viewing or completing tasks:

  - QR Code scan

  - Site Access Code

  - GPS geo-verification

- Optional geo-targeting can be enabled per task.

  - When enabled, technicians cannot view, start, or complete the task until they are physically within the configured geofence.

- Technicians may self-assign tasks that are unassigned at a location once they check in.

### 4.3. Inspection & Quality Scoring

- Team Leads conduct inspections using templates published by the Admin Console via the Form Builder & Template Publisher.

- Templates support multi-field inputs:

  - Text, dropdowns, checkboxes, photo upload, rating scales.

- All inspections use a 1–5 rating scale with mandatory comments/photos when required.

Automated SLA Logic:

- Score < 4 → corrective ticket auto generated.

- Score 3 → 5-day SLA applies.

- Score ≤ 2 → critical SLA with 24-hour response requirement.

### 4.4. Corrective Action & SLA Workflow

- Tickets are auto created based on inspection scores.

- SLA countdown is tracked in real time with 50% and 100% alerts.

- Team Leads and Operations Admins can add corrective proof (photos, comments).

- Repeat issues automatically generate sub-tickets, allowing issue recurrence tracking per site.

### 4.5. Client Feedback & Rating

- Clients can submit feedback through a structured feedback form.

- The feedback system uses a hybrid scale:

  - Numeric rating (1–5)

  - Descriptive labels: Satisfactory, Somewhat Satisfactory, Unsatisfactory

- Optional photo/video attachments allowed.

- If the client reports a repeat issue, instead of reopening the original ticket, the system creates a sub-ticket linked to the main ticket for recurrence tracking.

### 4.6. Notifications & Audit Logs

- Real-time push notifications for:

  - New tasks

  - Reassignments

  - SLA warnings (50%, 100%)

  - Ticket updates

- Complete offline-first capability:

  - Tasks, inspections, and photos queued when offline

  - Auto-sync when connection returns

- Every user action (check-in, completion, assignment, SLA update) is captured in the audit log for compliance and traceability.

### 4.7. Contracts / Work Orders

Before tasks can be created or assigned, the Operations Admin / Senior Admin must define a Contract or Work Order, containing:

- Client name and associated sites

- Service category (Daily Clean, Deep Clean, Compliance etc.)

- Service frequency (Daily/Weekly/Monthly/Ad-hoc)

- Assigned inspection template

- SLA rule (Standard 5 days / Critical 24 hrs)

- Geo-targeting toggle

- Effective start/end date

All Phase-1 tasks originate from Contracts/Work Orders to maintain traceability and ensure service alignment

## 5. User Roles and Responsibilities

| Role | Key Responsibilities | Access Level |
| --- | --- | --- |
| Technician | Execute cleaning tasks, check in via QR, access code, or GPS, upload photo proof, mark completion, and view tasks available after check-in | Mobile only |
| Team Lead | Assign/reassign tasks, bulk assign, inspect work, record quality scores, and initiate SLA tickets. | Mobile + Web-lite |
| Client / Customer | View service status, submit feedback, rate service with descriptive labels, and raise repeat-issue sub-tickets. | Mobile / Web-lite |
| Operations Admin | Configure Contracts/Work Orders, set geo-targeting rules, manage check-in logic, SLA thresholds, and publish templates | Admin Console |
| Senior Admin | Review and approve configurations, manage template publishing, monitor compliance. | Admin Console |

## 6. User Stories & Acceptance Criteria

### 6.1 Technician

| ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| T1 | As a Technician, I can log into the mobile app using my credentials and see only the sites assigned to me. | Technician can access only sites where they have checked in using QR, site code, or GPS. Technician can self-assign unassigned tasks after check-in |
| T2 | As a Technician, I can view daily and weekly task lists with status, due time, and checklist. | Tasks grouped by day; “To-Do”, “In Progress”, “Completed” filters active. |
| T3 | As a Technician, I can mark a task complete and upload photo evidence of the work. | Upload under 5 MB; success confirmation visible; sync queue enabled offline. |
| T4 | As a Technician, I can receive push notifications when a new task is assigned or reopened. | Notification arrives ≤ 30s of event; opens correct task record. |
| T5 | As a Technician, I can view historical tasks (30 days) for reference. | Scrollable log sorted by date. |

### 6.2 Team Lead

| ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| L1 | As a Team Lead, I can assign and reassign daily tasks to technicians. | Task appears instantly on technician dashboard; updated on backend. |
| L2 | As a Lead, I can conduct inspections using a 1–5 rating scale and add remarks/photos. | System prevents submission without rating and photo if required. |
| L3 | As a Lead, when a score < 4 is submitted, the system automatically generates a corrective ticket with SLA countdown (5 days). | Ticket appears in SLA dashboard; due date calculated automatically. |
| L4 | As a Lead, I can view ticket status and receive alerts before SLA expiry. | 50% and 100% SLA notifications received. |
| L5 | As a Lead, I can view summary reports of team performance. | Report views by technician/site with scores, tasks, and SLA metrics. |

### 6.3 Client

| ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| C1 | As a Client, I can log in and view my site’s ongoing and completed cleaning activities. | Dashboard lists current tasks, completion % and timestamps. |
| C2 | As a Client, I can submit a feedback rating (1–5) with optional text and photo/video attachments. | Form validates rating; upload success prompt shown. |
| C3 | As a Client, if dissatisfied, I can reopen a closed ticket. | Ticket status changes to “Reopened” and linked to same case ID. |
| C4 | As a Client, I can view SLA progress for open issues. | SLA bar and remaining days shown dynamically. |

## 7. UI/UX Design Expectations

- Technician View: Simple cards for each task, large “Complete” button, offline indicator, upload proof icon.

- Lead View: Task overview grid, “Inspect” action opens checklist modal, SLA tab for pending tickets.

- Client View: Service dashboard with “Rate Service” button, visual indicator for SLA performance.

- Color Coding: Green (Completed), Yellow (Pending), Red (Overdue).

- Accessibility: Font scaling & simple icons for non-technical field staff.

## 8. Data Flow Overview

- Task Flow:
 Supervisor (future phase) → Team Lead → Technician → Completion & photo → Sync to Cloud.

- Inspection Flow:
 Team Lead inspects task → Enters score → If <4 → Auto SLA Ticket → Timer begins → Corrective proof → Closure confirmation.

- Feedback Flow:
 Client → Submits rating/photo → Auto alert to Operations Admin → If <4 → Corrective flow triggered

## 9. Dependencies

### Client-Side

- Provision of inspection templates and task forms by category (Retail, Healthcare, Industrial).

- Brand guidelines, logo, and colour palette.

- Site and user master data (Technicians, Leads, Clients).

- Access to current partner app for UX benchmarking.

### Technical

- Firebase setup (Auth + FCM).

- Storage bucket access (AWS/Azure).

- API gateway configuration.

## 10. Deliverables

| Stage | Deliverable | Description |
| --- | --- | --- |
| Design | UI/UX Mockups | High-fidelity screens for all roles. |
| Development | Mobile App Build (v1.0) | Technician, Lead, and Client modules implemented. |
| Integration | API + Storage | REST APIs integrated for task, feedback, and SLA. |
| QA/UAT | Test Cases + Report | Functional, regression, and sync testing completed. |
| Deployment | Release Build | Production-ready Android/iOS builds deployed. |
| Documentation | Handover Kit | User guide, admin manual, API schema, training deck. |

## 11. Risks & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Delay in client template delivery | Medium | Use generic checklists, update dynamically post-UAT. |
| Technician tech literacy | High | Simplified UI, icon-based workflows, tutorial screens. |
| Connectivity drops | Medium | Local queue + background sync. |
| Security compliance with photos | Medium | Encryption at rest, signed URLs for retrieval. |

## 12. KPIs

| Metric | Target Value | Frequency |
| --- | --- | --- |
| Task completion within SLA | ≥ 90% | Weekly |
| Avg. inspection score | ≥ 4.2 | Monthly |
| Client satisfaction index | ≥ 4.0 | Monthly |
| Proof upload success rate | ≥ 95% | Daily |
| App uptime | ≥ 99% | Continuous |

## 13. Phase Roadmap Summary

| Phase | Objective | Primary Modules |
| --- | --- | --- |
| Phase 1 (Current) | Mobile App Foundation | Technician, Lead, Client apps, task, feedback, SLA, audit |
| Phase 2 | Operations Web Portal | Supervisor & Admin dashboards, SLA setup, reporting |
| Phase 3 | Client Transparency & Relations | Client dashboard, ticket workflows, feedback analytics |
| Phase 4 | Analytics & SaaS Expansion | KPI dashboards, subscription management, payments |

## 14. Approval

| Name | Designation | Signature | Date |
| --- | --- | --- | --- |
| Gerald/Kenna | CEO/Executive - Clean & Protect Co |  |  |
| Lenin Pappachen | Vice president, PPTS Solutions |  |  |